Suggested work breakdown structure for Asg2

3 Person Team

|  |  |  |  |
| --- | --- | --- | --- |
|  | Person 1 | Person 2 | Person 3 |
| Iteration 1  (weeks 3 – 4) | Library | Book  Loan | Member  Calendar |
| Iteration 2  (weeks 5 – 6) | BorrowBookControl  BorrowBookUI | ReturnBookControl  ReturnBookUI  Main | PayFineControl  PayFineUI  FixBookControl  FixBookUI |

2 Person Team

|  |  |  |
| --- | --- | --- |
|  | Person 1 | Person 2 |
| Iteration 1  (weeks 3 – 4) | Library  Calendar | Book  Member  Loan |
| Iteration 2  (weeks 5 – 6) | BorrowBookControl  BorrowBookUI  PayFineControl  PayFineUI | ReturnBookControl  ReturnBookUI  FixBookControl  FixBookUI  Main |

Please Note: The BEST strategy is to create a feature branch and then merge that branch (i.e. conduct a reviewed pull request) for each class individually. This may result in more merges but it is easier to keep track of what is expected to be reviewed in each pull request.